PRE-SEED INVESTMENT BRIEF

CEAtlas

Turning a functioning CE discovery beta into a reliable transaction-enabled marketplace

THE ASK $500,000 for approximately 18 months of runway, targeting roughly 8-9% ownership on final agreed terms.

# What already exists

CEAtlas is a live beta for dental continuing-education discovery and planning. It is not a concept-only pitch: the product already contains a structured catalog, provider data, search and comparison workflows, accounts, maps, state-requirement guidance, provider connections, and travel-related functionality.

| 8,677 courses and events displayed | 167 providers and hosts displayed | 1 working marketplace foundation |
| --- | --- | --- |

# What the financing changes

Founder full-time. The founder leaves outside employment and focuses on product, providers, distribution, and commercialization.

Production-grade engineering. A staged senior engineer audits, stabilizes, tests, and extends the existing platform before the company commits to a larger team.

Provider-side commerce. CEAtlas builds toward provider claiming, course management, analytics, direct registration, and transaction revenue.

Evidence for the next decision. The company uses the runway to measure acquisition, provider activation, conversion, retention, and marketplace revenue.

INVESTMENT RATIONALE The capital is not being raised to start building CEAtlas. It is being raised to convert an unusually capital-efficient product head start into a reliable, defensible, revenue-producing company.

USE OF FUNDS

$500,000 - 18-Month Operating Plan

$421,200 of planned operating investment plus a $78,800 controlled reserve.

| Category | Amount | % | Purpose |
| --- | --- | --- | --- |
| Founder compensation | $135,000 | 27.0% | $90,000 annual gross salary for 18 months |
| Staged engineering | $145,000 | 29.0% | Audit, stabilization, launch reliability, provider tools and transactions |
| Founder payroll burden | $16,200 | 3.2% | Employer payroll taxes and benefit allowance; engineering assumes contractor staging |
| Security / penetration testing | $15,000 | 3.0% | Independent web/API review, written findings and remediation retest |
| Cloud / data / software | $20,000 | 4.0% | Hosting, database, scraping compute, monitoring, analytics and operating software |
| Product / UI design | $12,000 | 2.4% | UX review, launch polish, accessibility and provider/checkout workflows |
| Marketing / user acquisition | $30,000 | 6.0% | SEO/content and measured channel experiments after analytics is reliable |
| Provider acquisition / sales | $12,000 | 2.4% | Founder-led outreach, CRM, onboarding assets and integration support |
| Legal / corporate / IP | $18,000 | 3.6% | Formation, financing, founder stock, IP assignment, contracts and policies |
| Accounting / payroll / tax | $8,000 | 1.6% | Bookkeeping, payroll, tax filings and investor-ready reporting |
| Insurance / administration | $5,000 | 1.0% | Cyber/E&O/D&O/general coverage, registered agent and state administration |
| Travel / industry research | $5,000 | 1.0% | Selective provider meetings, conferences and travel-market validation |
| Unallocated runway reserve | $78,800 | 15.8% | Overruns, an unexpectedly productive channel, added engineering or runway extension |

| TOTAL | $500,000 | 100.0% |
| --- | --- | --- |

Budget discipline: engineering is staged, security follows initial remediation, marketing is released through measured experiments, and the reserve is not treated as automatic spending.

MILESTONES AND CAPITAL JUSTIFICATION

What $500,000 Is Expected to Produce

| Timing | Objective | Expected progress |
| --- | --- | --- |
| Months 0-3 | Foundation | Form company and banking; founder full-time; engineering audit; restore catalog pipeline; fix major defects; install analytics; complete first security remediation. |
| Months 3-6 | Prove demand | Relaunch a polished core experience; improve catalog quality; begin provider claiming; conduct founder-led provider interviews; run controlled acquisition tests. |
| Months 6-12 | Build the marketplace | Provider dashboard and course-management workflows; transaction MVP; user accounts and CE planning; initial monetization; measure conversion and retention. |
| Months 12-18 | Prove the company | Scale the channels that work; expand provider acquisition and professions; validate travel monetization; grow transaction activity; prepare the next financing or sustainability plan. |

# Why the amount is justified

Runway protects execution. An 18-month plan reduces the risk that the company must fundraise again before engineering and commercial evidence materially improve.

The product has a real head start. Capital is applied to reliability, transactions and distribution rather than beginning from a blank page.

Engineering risk is controlled. The budget supports a senior audit and staged engagement before any permanent technical-team decision.

Commercial learning stays founder-led. Early provider conversations remain with the founder until a repeatable value proposition and sales process emerge.

The reserve is strategic, not decorative. It allows the company to respond to the actual bottleneck while maintaining a cash floor.

# Capital controls

| MONTHLY | STAGE GATES | MONTH 12 |
| --- | --- | --- |
| Reforecast burn, runway and reserve | Approve engineering, security and growth in phases | Begin next-financing or sustainability decision |

THE OUTCOME By month 18, CEAtlas should be able to demonstrate whether it can become a scalable marketplace: reliable supply, activated providers, measurable user demand, transaction behavior, and a credible path to revenue growth.

Discussion draft - figures are planning estimates and remain subject to vendor quotes, legal structure, worker classification, benefits and final financing terms.